## Slide 1
Lorem Ipsum Lorem Ipsum
1
Copyright © 2025 Cybage Software Pvt. Ltd. All Rights Reserved. Cybage Confidential.
Azure DevOps Services – Boards
Presented By: Ruturaj Kharde & Lokesh Abhichandani
www.cybage.com
Azure Boards we can assume it as a, subservice of Azure DevOps, that helps team collectively to plan, track, and visualize work which is in progress .
For example, a software team can create a user story like “Add login page,” further team can break it into different tasks(back coding | FE design), and the same US or its derivated task can be track on a Kanban board until completed.
This was a broader idea .Further we will understand it more

## Slide 2
Agenda
Introduction
we will go through Azure DevOps Walkthrough
Work Items & Types : so here we will see a detail breakdown of work items and there types
Process Templates : in demo part will see how to choose process template as the initiating step towards project planning
Access Management : depending upon the privilege different team member have we can configure the access management
Project Planning : with the help of teams , area and iteration how the project planning is done
Work Item Linking Strategy :- in demo what are all those parameters that can be integrated to the work item , that we will see as linkage type
Backlog and Task Management : here we will see how effectively u can manage backlog and task
Analytics and Reporting : graphical representation of work which is in progress
Alerts and Notifications : so the work which is in progress if anything goes wrong, or completed ,or for any other act we can set alert and notification for same
GenAI Tool Integration – Copilot4DevOps : how AI started playing the skin in the game that we will see orally in last slide

## Slide 3
Azure DevOps Introduction
It Licensed by Microsoft and used for Application Lifecycle Management – How ALM is carried out we will see it in upcoming demos
Supports End-to-End Application Lifecycle
  Azure Boards – Tracks work with Kanban boards, backlogs, sprints, and dashboards
  Azure Repos – whole Source Code along with commits, its history, its branches, its branches history
  Azure Pipelines – Automates build, test , and deployment with CI/CD pipelines
  Azure Test Plans – Managing and running tests to ensure software quality
  Azure Wiki – it is a common space for Documentation to all teams member ,where collaboration of team ,sharing of documents can be done , for e.g. if you have any RM ,PM , SOP document or any blockage that is obstructing WIP that could be discussed here
  Azure Artifacts – so whatever artifact that are generated after build ,it can be Hosted and shares (NuGet, NPM, Maven, etc.) across teams , not only this you can create custom artifact packages , you can versioned them in this option
Azure DevOps Server and Services (on-premise & Cloud)
service : Infrastructure is provided by Microsoft | As infrastructure is provided by Microsoft, all the services will be managed by Microsoft | backup is also available in case of any disaster
Notes: Rephrase first point : Application Lifecycle Management view
- Microsoft Product(VSTO , azure DevOps)
End-to-End ALM implementation add the services
Provides project management, requirements management, source control, automated builds(CI), automated deployment, testing and reporting capabilities

## Slide 4
Organization and projects can be added to support different business units/requirements
Business req of Ecommerce domain, banking ,finance Ecom org , multiple org can be created
Organization – Business boundary
One org can have multiple project ,where project will be product of that organization (For e.g. If you have a organization as Ecommerce then Website Project or Mobile App Project or Payment Gateway Project )
Project – Product / Delivery boundary
Breaking down the hierarchy each project can have multiple team
Team – Specialized resources of their area : if I have work related FET  then I will create Team as FET <-- and the respective team will only handle work which falls under their are you can have n –org  n project  n teams
Azure DevOps Walkthrough

## Slide 5
Work Items & Types
Work items are trackable units of work in progress
For example, if you are asked to create a flight booking website  Then firstly, this Oral Requirement, you will convert into the physical work  physical work such as (Epic ,feature , story ,task, bugs )  Once you start working on it, you will be able to track the work which is in progress in form of shown WI on screen.
shown on screen is hierarchy of work item which is followed as a Best practice
  Epic - A large business goal or initiative for e.g Just now, we had take the example of flight booking system. So, it will act as a larger business goal or initiative.
  Feature - A key capability of business goal flight booking system  derivate features like Cancel / Modify Booking(f1), Searching and selection of Flights(f2)
  Story / Requirement / Backlog Item – Deliverables within defined time/Itrn flight booking system  derivate  Cancel / Modify Booking(f1),  As a customer, I should be able to cancel the flight so this will be the work that should be completed within defined period of timeline
  Task -The actual to-do work  As a customer, I should be able to cancel the flight(US) design front end pages for cancelation of flight booking (T1), design back end logic for flight cancellation
  Bug / Issue - Fix something that’s broken  Cancellation button not clickable
Notes: Demo -: L : gathering req using WI , defin in a WI using diff fields).

## Slide 6
Effort : No default standard is defined u can define the standards and its value in scrum meet (1-10,1-3,1-5)How much work ,time, energy, is needed to complete this epic
Business Value → How important this epic is for the business (e.g., revenue, customer satisfaction).
Time Criticality → How urgent it is to deliver this epic(2)
=============== Generally set by higher authority ,stack holder or manager ================== Story Point =A story point is like giving a weightage tag to a story. It tells the team how big, hard, or time-taking the story feels compared to others.

## Slide 7
Process Templates
Building blocks of the work item tracking system Process Template is like a blueprint that decides how your work items will be organized and tracked .i’ve shown at time of creating project
Type of Process templates
  Basic
  Scrum
  Agile
  CMMI
Notes: Add one agile diagram
3. L : Customization for Templates (backlog level), customization on WI – state transition , fields and values : Demo

## Slide 9
Access Management : so teams have different members with diff experiences and seniority. And as per experiences and seniority They have different privileges assigned ,So the same privileges can be configured In ADO using this access management Feature
Organization settings (user , access level)
Projects settings ( permissions)
Team settings

## Slide 10
Project Planning
Define Area(scope)- so area is used to segregate or logically group the similar type of work , so for example if you have 2 requirement 1. design login page 2nd writ its validation code, so obviously login page design work will fall under the category of front end activity and validation code will fall under B.E.A so the login page activity will be assigned to FEA where F.E.Team will work on it
Create Iterations (sprints) so whatever the work is assigned to any specific area  it needs to be performed within the deadline or specific time by the team and those deadlines are defined by iterations
Set resource capacity  so using this we can define how long the user will work on a given activity on daily basis

## Slide 11
Work Item Linking Strategy
Work Item Type
Hyperlink
Notes: Add diagrams : Link Types Reference Guide - Azure Boards | Microsoft Learn
Work link type: Links work items including select test case management work items
Hyperlink: Connects a work item to any URL or network share
External link type: Connects a work item to an external object, such as a code object, build, or wiki page
Remote work link type: Connects work items that are defined in different organizations
GitHub link type: Connects a work item to a GitHub repository commit, issue, or pull request.

## Slide 12
Work Item Linking Strategy
External Link Type
GitHub Link Type
Notes: Add diagrams : Link Types Reference Guide - Azure Boards | Microsoft Learn
Work link type: Links work items including select test case management work items
Hyperlink: Connects a work item to any URL or network share
External link type: Connects a work item to an external object, such as a code object, build, or wiki page
Remote work link type: Connects work items that are defined in different organizations
GitHub link type: Connects a work item to a GitHub repository commit, issue, or pull request.

## Slide 13
Backlog and Task Management
Product Backlog
Sprint Backlog & Taskboard
Work Item Import/ Export
Storyboarding
Notes: for laterals and PM : Customizing columns, swimlanes , WIP and card styles

## Slide 14
Analytics and Reporting
Queries and Charts
Dashboard and Widgets
KPIs and metrics
Delivery Plans
Notes: Catalog of Out Of Box widgets you can add to a dashboard - Azure DevOps | Microsoft Learn
Sprint Burn up- down - user story
Sprint velocity
CFD
Lead/cycle time

## Slide 15
Alerts and Notifications
Work Item - Follow up & Discussion
Notifications
Notes: Best practices and reference link

## Slide 16
GenAI Tool Integration – Copilot4DevOps
AI assistant that helps developer and DevOps teams work faster
Notes: Best practices and reference link

## Slide 17
Best Practices for Teams/Individual
Naming conventions for work items
Linking code commits and pull requests to work items
Common pitfalls to avoid
Notes: Ask gpt

## Slide 18
https://learn.microsoft.com/en-in/azure/devops/boards/?view=azure-devops
References

## Slide 19
Raise Helpdesk Ticket for help related to ALM tools & services
Step 01

## Slide 20
Step 02
Step 03

## Slide 22
Terraform

## Slide 23
Lorem Ipsum Lorem Ipsum
Copyright © 2020 Cybage Software Pvt. Ltd. All Rights Reserved. Cybage Confidential.
Thank You!
www.cybage.com